## Slide 1: SPG – SPRINT 2
SE2 - GROUP P02

## Slide 2: SUGGESTIONS FROM SPRINT 1
Create a minus button to remove money from wallet of client  DONE
Add more contact data for the future communication with the clients  DONE
Add filters on a products page  DONE
Add images to the products page  NEXT SPRINTS

## Slide 3: HORIZONTAL TASK
Virtual clock
A virtual clock has been inserted in the NavBar to make testing easier. Using the virtual clock is possible to manually configure the day and the time in which the application is used.
DONE

## Slide 4: HORIZONTAL TASK
Route: “/client” and “/farmer”
Starting from the client interface, the user can see its profile, list the available products of the next week and list its orders (not implemented in this sprint). Starting from the farmer interface, a farmer can see its profile, list the available products of the next week and list its products.
DONE
Client and Farmer interface

## Slide 5: STORY 1
In the login page a new button has been added to allow the registration of a user. After pressing the button, the user is redirected to a page in which he can insert the needed information into a form.
DONE
As a unregistered user, I want to register to the platform, so that I can access all the services

## Slide 6: STORY 2
From the list of available products, a client can place an order by adding the products to the basket.
DONE
As a registered client, I want to add products to my basket, so that they are reserved

## Slide 7: STORY 3
If the client has an insufficient balance in the wallet to perform an order, when he logins a message will appear on the screen.
DONE
As a registered client, I want to receive a reminder that my wallet balance is insufficient, so that I can top it up

## Slide 8: STORY 4
As a farmer, I want to report expected available product amounts for the next week, so that I can advertise my products
DONE
Route “/farmer/myProducts”:
Here a farmer can confirm or modify the amount of products for the next week.

## Slide 9: STORY 5
As a shop employee, I want to know orders pending cancelation due to insufficient wallet balance, so that I can contact the clients who placed them
DONE
Route “/”:

## Slide 10: STORY 6
As a registered client, I want to browse the products available for next week, so that I can plan my purchase
DONE
Route “/client/products”:
Here it is possible to see the list of all the products offered in the next week by the farmers, eventually filtering them.

## Slide 11: STORY 7
As a registered user, I want to opt for delivery of food at a specified address, date and time for my purchase
DONE
When placing an order, the user can choose to pick up it in store or to plan a delivery at a specified address.

## Slide 12
THANK YOU FOR YOUR ATTENTION!
ANY QUESTIONS?
IN PROGRESS